Cross-Sell Lead Generation

Executive Summary & Strategic Overview

Document 1 of 4

Version 1.0 | February 2026

Table of Contents

# Executive Summary

This document presents the strategic vision and business case for implementing a comprehensive Next Best Product cross-sell lead generation system. The initiative will transform how Business Development Officers (BDOs) engage with existing customers by providing data-driven, contextualized cross-sell opportunities.

## The Opportunity

Cross-sell represents the highest-ROI growth opportunity in banking:

- Acquiring new customers costs 5-10x more than selling to existing customers

- Customers with 3+ products have 10x lower attrition rates

- Multi-product customers generate 3-5x more lifetime value

- Current cross-sell efforts are largely reactive and unprioritized

## The Solution

We will build a Next Best Product engine that combines four intelligence layers:

| Intelligence Layer | Description |
| --- | --- |
| Product Adjacency | Natural product progressions based on current holdings (e.g., mortgage customer → checking account) |
| Propensity Models | Machine learning predictions of which customers will accept offers based on behavior |
| Event Detection | Real-time detection of life events (home purchase, new baby, business start) from transactions |
| Competitive Intelligence | Detection of external relationships (auto loans, credit cards) we can win with better offers |

## Expected Business Impact

| Metric | Target Improvement |
| --- | --- |
| Lead Conversion Rate | 15-20% (vs. 5-10% baseline) |
| Event-Triggered Conversion | 40-60% |
| Competitive Displacement Conversion | 50-70% |
| Products per Customer | +0.3 to +0.5 within 12 months |
| BDO Efficiency | 2-3x improvement in call productivity |

## Implementation Approach

The system will be built using a modular pod architecture enabling parallel development:

- 6 independent development pods (Data Foundation, Adjacency, Propensity, Events, Competitive, Orchestration)

- 16-20 week implementation timeline

- Phased rollout starting with MVP in Week 8

- 12-16 person team across data engineering, data science, and software development

## Investment & Resources

Required Resources:

- 2-3 Data Engineers (Data Foundation pod)

- 2-3 Data Scientists + 1 ML Engineer (Propensity Models pod)

- 2-3 Software Engineers (Event Detection pod)

- 2 Software Engineers (Competitive Displacement pod - leverage existing work)

- 1-2 Software Engineers (Adjacency pod)

- 2-3 Software Engineers (Orchestration pod)

Total Team: 12-16 people for 16-20 weeks

# 1. Strategic Context

## 1.1 The Cross-Sell Imperative

In today's competitive banking landscape, customer acquisition costs continue to rise while margins compress. Cross-sell to existing customers represents the most efficient path to profitable growth. However, most banks struggle to execute cross-sell effectively due to:

- Lack of systematic approach to identifying opportunities

- Inability to prioritize leads based on likelihood of acceptance

- Poor timing of offers (reaching out too early or too late)

- Limited visibility into competitive threats (external relationships)

- Generic, non-personalized outreach that fails to resonate

## 1.2 Current State Assessment

Our current cross-sell process exhibits these characteristics:

- Reactive: BDOs wait for customers to express interest rather than proactively identifying needs

- Unfocused: Limited ability to prioritize which customers to contact

- Generic: Product pitches lack personalization and context

- Unmeasured: Difficult to track which approaches work best

- Siloed: Product teams work independently without coordinated strategy

As a result, we see:

- Low conversion rates on cross-sell attempts (5-10%)

- BDO frustration with low-quality leads

- Missed opportunities when customers buy products elsewhere

- Suboptimal products per customer ratio

## 1.3 Vision for the Future

The Next Best Product engine will transform cross-sell by enabling:

- Proactive Outreach: Identify opportunities before customers shop around

- Precision Targeting: Focus on high-probability leads

- Perfect Timing: Reach out when life events create immediate needs

- Personalized Messaging: Context-aware talking points for each customer

- Competitive Advantage: Win back business customers give to competitors

- Continuous Learning: Feedback loops improve recommendations over time

# 2. How the System Works

## 2.1 The Four Intelligence Layers

The system combines four complementary types of intelligence to identify the right product for the right customer at the right time.

### Layer 1: Product Adjacency

Every product naturally leads to others. A customer with just a mortgage should logically have a checking account. A customer with checking and savings is ready for a credit card.

This layer provides:

- Baseline scoring based on logical product progressions

- Filtering of inappropriate recommendations

- Sequencing rules (offer savings before investment products)

Example: Mortgage-only customer gets adjacency score of 95/100 for checking account.

### Layer 2: Propensity Modeling

Not every customer who could benefit from a product will actually accept it. Machine learning models predict acceptance likelihood based on behavioral patterns.

This layer provides:

- Probability scores (0-100%) for each product

- Prioritization of leads by likelihood

- Reduced wasted effort on low-probability customers

Example: Two checking-only customers both score 85/100 on adjacency for credit card, but propensity model shows Customer A at 78% likely to accept while Customer B is only 23% likely.

### Layer 3: Event Detection

Life events create immediate product needs. A customer who just bought a home needs different products than one whose child just started college.

This layer provides:

- Real-time detection of 10+ major life events from transaction patterns

- Urgency multipliers (3x-10x boost to scores)

- Time-sensitive lead alerts

Example: Customer with title company payment, moving company charges, and home improvement purchases gets flagged for home purchase event. HELOC recommendation gets 5x boost but is delayed 18-24 months to allow equity to build.

### Layer 4: Competitive Displacement

Many customers have products with external competitors that we can win back by offering better rates or terms.

This layer provides:

- Detection of external auto loans, mortgages, credit cards from payment patterns

- Estimated terms and rates for competitive products

- Quantified savings if customer switches to us

Example: Customer paying $425/month to Chase Auto Finance. System estimates 7.2% rate, calculates we can offer 5.9%, shows $45/month savings = $2,160 total. Recommendation gets 10x urgency multiplier.

## 2.2 The Scoring Formula

All four layers combine into a single prioritized recommendation:

Final Score = Adjacency Score × Propensity Score × Event Multiplier × Competitive Multiplier

Example calculation:

- Checking-only customer

- Credit card adjacency: 85/100

- Propensity: 72%

- No life events: 1.0x

- External credit card detected: 5.0x

- Final Score: 85 × 0.72 × 1.0 × 5.0 = 306

This customer ranks in the top tier for credit card cross-sell due to the competitive displacement opportunity.

# 3. What BDOs Will Receive

## 3.1 Daily Lead Lists

Every morning, BDOs receive prioritized lead lists with:

- Customer name and current product holdings

- Recommended next product

- Overall priority score

- Expected conversion probability

- Reason for recommendation (adjacency, event, competitive)

- Talking points for the conversation

- Expected annual revenue from the product

## 3.2 Urgent Event Alerts

When life events are detected, BDOs receive real-time alerts for time-sensitive opportunities:

- Home purchase detected → Personal loan for moving expenses

- New baby detected → 529 plan, life insurance

- Business formation → Business banking package

These leads convert at 40-60% vs. 15-20% for standard leads.

## 3.3 Competitive Displacement Opportunities

Special queue for customers with external relationships we can win:

- Specific competitor name and estimated terms

- Our competitive offer

- Dollar savings for the customer

- Approval likelihood

These leads convert at 50-70% because the need is proven - we just need to win the business.

# 4. Implementation Timeline

## 4.1 Phase 1: MVP (Weeks 0-8)

Objective: Deliver first working leads to pilot BDO group

What's Built:

- Data foundation (customer products, transaction history)

- Adjacency engine (product relationship rules)

- Competitive displacement (enhance existing external relationship detection)

- Basic orchestration combining these inputs

What BDOs Get:

- Simple product recommendations based on adjacency

- Competitive displacement opportunities with savings calculations

- 10 pilot BDOs

- Focus on auto loan refinance (easiest to prove value)

Expected Results:

- First leads delivered

- Proof of concept validated

- Initial conversion metrics collected

## 4.2 Phase 2: Enhanced System (Weeks 9-12)

Objective: Add intelligence layers for better targeting

What's Built:

- First 2-3 propensity models (credit card, auto loan, personal loan)

- Top 6 life event detectors (home purchase, new baby, business start, job change, vehicle purchase, home renovation)

- Enhanced orchestration with full scoring

What BDOs Get:

- Scored leads with acceptance probability

- Event-triggered urgent leads

- Prioritized daily lists

- 50 BDOs

- 3 products (auto, credit card, personal loan)

Expected Results:

- Overall conversion: 15-20%

- Event-triggered conversion: 40-60%

- Competitive displacement: 50-70%

## 4.3 Phase 3: Full System (Weeks 13-16)

Objective: Complete system rollout to all BDOs

What's Built:

- All propensity models (all major products)

- Complete event catalog (10+ life events)

- Full orchestration with all intelligence layers

- CRM integration

- Mobile dashboards

What BDOs Get:

- Complete Next Best Product recommendations

- All products covered

- Real-time event alerts

- All BDOs equipped

Expected Results:

- Products per customer +0.3 to +0.5 within 12 months

- BDO efficiency 2-3x improvement

- Measurable revenue impact from increased cross-sell

## 4.4 Phase 4: Optimization (Weeks 17-20+)

Objective: Continuous improvement and expansion

Activities:

- A/B testing of messaging and offers

- Model retraining based on conversion feedback

- New event types added

- Geographic and segment-specific optimization

- New products added to engine

# 5. Success Metrics

## 5.1 Primary Business Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Products per customer | +0.3 to +0.5 in 12 mo | Monthly |
| Cross-sell revenue growth | 20-30% YoY | Quarterly |
| Customer lifetime value | +15-25% | Quarterly |
| Customer attrition rate | -10-15% | Quarterly |

## 5.2 Lead Quality Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Overall conversion rate | 15-20% | Weekly |
| Event-triggered conversion | 40-60% | Weekly |
| Competitive displacement conversion | 50-70% | Weekly |
| BDO satisfaction score | > 4.0/5.0 | Quarterly |

## 5.3 System Performance Metrics

- Daily lead generation completes in < 2 hours

- API availability > 99.5%

- Model accuracy (AUC-ROC) > 0.70

- Event detection false positive rate < 20%

# 6. Risks & Mitigation

## 6.1 Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data quality issues | Poor model accuracy, incorrect recommendations | Invest in data foundation first, implement validation checks |
| Model performance degradation | Declining conversion rates over time | Monthly monitoring, quarterly retraining, feedback loops |
| Integration complexity | Delayed delivery, system instability | Pod architecture enables independent development, phased rollout |

## 6.2 Business Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| BDO resistance to new system | Low adoption, poor results | Early involvement, pilot program, demonstrate quick wins |
| Customer privacy concerns | Regulatory risk, customer complaints | Privacy review, opt-out mechanisms, transparent communication |
| Over-solicitation of customers | Customer dissatisfaction, complaints | Frequency caps, smart timing rules, respect customer preferences |

# 7. Next Steps & Recommendations

## 7.1 Immediate Actions (Next 30 Days)

- Secure executive sponsorship and budget approval

- Assemble core team (data engineering, data science, software development leads)

- Finalize pod team assignments

- Establish governance structure and steering committee

- Begin Pod 5 (Data Foundation) work immediately

## 7.2 Success Factors

To maximize the probability of success, we recommend:

- Strong Executive Sponsorship: Visible support from senior leadership

- BDO Engagement: Early involvement and feedback from BDO community

- Data Quality Focus: Invest heavily in data foundation before models

- Iterative Approach: Deliver value early and often through phased rollout

- Measurement Discipline: Track metrics rigorously from day one

- Continuous Improvement: Build feedback loops and refine constantly

## 7.3 Decision Required

We request approval to:

- Proceed with full implementation

- Allocate 12-16 person team for 16-20 weeks

- Commit to phased rollout starting Week 8

- Establish success metrics and governance

The opportunity for improved cross-sell performance is significant. With executive support and the right team, we can deliver a system that fundamentally transforms how we grow relationships with existing customers.

# Appendix: Related Documents

This Executive Summary is Document 1 of 4 in the Cross-Sell Lead Generation documentation suite:

- Document 1: Executive Summary & Strategic Overview (this document)

- Document 2: Four-Tier Intelligence Framework (detailed technical framework)

- Document 3: Pod Architecture & Implementation Plan (development roadmap)

- Document 4: BDO Operational Guide (practical guide for end users)

For detailed technical specifications, implementation plans, or operational procedures, please refer to the appropriate companion document.